Developer's diary

Week 1
Discussed the main points of the design document. Agreed on 9:16 screen size. Agreed to add pause menu.

Week 2
The basic prototype was presented. Changes in background. Agreed to leave my version of a background as it is more homogeneous
( scrolling of the background is less noticeable). Faced a problem with the background, after hours of adjusting 2 backgrounds together
a thin gap was still seen. A black square did the trick.

Week 3
Decided to add some effect when star hits the ground/planets. Proposed to add a particle system. Showed a demo.
The customer approved the change.

Week 4
Design documenent missed the score manager, added after confirmation with the customer. Agreed to keep the score of each level.

Week 5
Discussed the menu scene. Was agreed to leave the play button along with the levels button.
When clicked on the play button the previously played level is loaded.

Week 6
Discussed options menu. Star changing color. Agreed on 3 colors: red, green, yellow.

Week 7
Found online audio clip and sound effect that in my opinion would suit the game design, approved with the customer.
The sound effect is played when the player object hits the ground/planets. The audio clip is played throughout the whole game.

Week 8
Tried to add a volume slider according to tutorial:https://johnleonardfrench.com/articles/the-right-way-to-make-a-volume-slider-in-unity-using-logarithmic-conversion/
Bug found in unity version 2019.2.5f1 (UnityEvent not showing dynamic method call in inspector)
Others already faced this problem, proof:https://stackoverflow.com/questions/57897807/unityevent-not-showing-dynamic-method-call-in-inspector-other-unity-events-brok
Downgrading to version 2019.2.4f1 fixed the problem.

Week 9
Discussed splash screen design. Decided to keep it simple: a smilie star and the background.

Week 10
Testing. Send The apk was sent to a couple of ‘testers’. They gave a feedback: does not look good on a landscape view, was decided to lock the lanscape view and leave portrait view only.

Week 11
Delivery of the product.